STRIDE

Move. Eat. Connect.

Product Requirements Document

& Technical Specification

Prepared for:  Ming (Solo Founder)

Date:  March 2026

Version:  1.0 — Pre-Build

Status:  DRAFT — Pending Founder Review

1. Executive Summary

Stride is a web-first fitness and nutrition companion designed for beginners and weight-loss-focused users aged 18–35. It combines calorie and macro tracking with AI-assisted activity estimation, a location-aware community feed, and a marketplace for local fitness service providers. Built by a solo founder, the product will launch as a progressive web app before expanding to native iOS and Android via React Native.

📋 Purpose  This document captures all requirements gathered through the product discovery interview and serves as the single source of truth before any build work begins. Review Section 9 for the list of decisions and assets needed from you before development starts.

App Name Rationale

"Stride" was selected from the shortlist for the following reasons:

Implies forward motion and progress — directly aligned with the beginner and weight-loss mindset

Short, memorable, and available as a clean brand handle across social platforms

Neutral tone — works for both fitness tracking and nutrition, avoiding over-indexing on either

Age-appropriate for 18–35 without feeling juvenile or overly clinical

Core Value Proposition

Stride makes healthy living feel achievable for people who are just starting out. Instead of overwhelming users with data, it gives them three things: a simple way to know what they've eaten, a simple way to know what they've done, and a local community that keeps them motivated.

2. Product Requirements Document (PRD)

2.1 Product Vision

To be the most approachable fitness and nutrition app for people starting their health journey — combining personalised tracking, honest AI guidance, and a community that celebrates progress at every level.

2.2 User Personas

Alex, 24 — The Motivated Beginner

Recent graduate. Wants to lose ~10kg before a holiday. Has tried other apps but found them too complex or too focused on athletes. Lives in an urban area, eats out a lot, uses Instagram daily.

Goals:

Lose weight steadily without feeling deprived

Understand what is actually in the food he eats

Feel part of a community that is not intimidating

Pain Points:

Complex apps with too many metrics overwhelm him

Struggles to find accurate macros for restaurant meals

Low motivation when he falls off track for a day or two

Priya, 29 — The Dietary-Restriction User

Marketing manager. Vegetarian, lactose intolerant. Fitness-aware but not a gym obsessive. Wants to build better eating habits and ensure she hits protein goals on a plant-based diet.

Goals:

Filter recipes and food suggestions by dietary restrictions

Track protein intake easily as a vegetarian

Discover local restaurants with plant-based options

Pain Points:

Generic food apps surface meat-heavy recommendations

Protein tracking for plant-based diets is tedious

Hard to find community members with the same restrictions

James, 31 — The Serious Trainer

Mid-level gym-goer training 4x per week. Tracks macros carefully, cares about muscle gain as much as fat loss. Wants precision over simplicity, and values verified data from trainers.

Goals:

Accurate macro splits with gram-level tracking

Exercise intensity data from verified trainers and gyms

Progressive overload tracking and workout history

Pain Points:

Unverified user-submitted food data in existing apps

Hard to find qualified local trainers through social apps

Wants community but not a beginner-only space

2.3 User Stories

Stories are grouped by feature area. Each story follows the format: As a [user], I want to [action] so that [outcome]. Priority: MVP = ships in Phase 1; V2 = Phase 2; V3 = Phase 3.

Onboarding & Profile

| Phase | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| MVP | new user | sign up with Google or Apple | I can get started without creating a new password |
| MVP | new user | complete an onboarding flow covering my goals, weight, dietary preferences, and activity level | Stride can personalise recommendations from day one |
| MVP | user | set my daily calorie and macro targets manually or accept AI-suggested targets based on my goal | I have a realistic daily benchmark |
| V2 | user | select my dietary preferences (vegetarian, vegan, gluten-free, lactose intolerant, keto) | all food and recipe suggestions respect my restrictions |

Activity Tracking

| Phase | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| MVP | user | manually log a workout by selecting type, duration, and intensity | I can track calories burned even without a wearable |
| MVP | user | describe a physical activity in plain English and have the app estimate calories burned | I don't need to memorise workout categories |
| MVP | user | see a summary of today's active calories vs. my daily goal | I know how much room I have left in my day |
| V2 | user | connect Apple Health or Google Fit to automatically import step count and workouts | I don't have to log activities I've already tracked on my phone |
| V3 | user | view weekly and monthly activity trends in charts | I can see my progress over time |

Calorie & Macro Tracking

| Phase | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| MVP | user | search a food database and log meals with calorie and macro data | I can track my intake accurately |
| MVP | user | scan a photo of my meal and get an AI-estimated calorie and macro breakdown | logging food is fast and doesn't require me to know exact names |
| MVP | user | add ingredients to a recipe and get combined macro totals | I can track homemade meals accurately |
| MVP | user | see a daily dashboard with calories consumed, calories remaining, and macro rings | I have a clear picture of my day at a glance |
| MVP | user | log water intake and see hydration progress | I can track all aspects of my nutrition |
| V2 | user | save frequently eaten meals as favourites for one-tap logging | I can log recurring meals quickly |
| V2 | user | scan a barcode to log packaged food automatically | I don't have to type product names |

AI Recommendations

| Phase | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| MVP | user | receive daily rule-based suggestions for food swaps based on my macro gaps | I can make small improvements without thinking too hard |
| MVP | user | get activity suggestions based on my logged calories and remaining goal for the day | I know the quickest way to close my calorie gap |
| V2 | user | receive location-aware restaurant suggestions filtered to my macro budget and dietary preferences | I can eat out without breaking my goals |
| V3 | user | receive AI-generated weekly meal plans based on my history and preferences | I can plan ahead and reduce daily decision fatigue |

Community Feed

| Phase | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| V2 | user | post a workout, meal photo, or progress update to a location-based feed | I can share my journey with people nearby |
| V2 | user | like and comment on posts from other users in my local area | I feel connected to a real community rather than a global leaderboard |
| V2 | user | report content I find harmful or inappropriate | the community stays safe and supportive |
| V2 | moderator | receive AI-flagged content for review and approve or remove it | harmful content is caught quickly without manual scanning of every post |
| V2 | user | share a recipe with automatically calculated macros for each ingredient | other users can trust the nutritional data I post |
| V3 | user | join goal-based local challenges (e.g. "10,000 steps for 30 days") | I have structured motivation beyond passive scrolling |

Service Provider Portal

| Phase | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| V3 | gym / trainer / nutritionist | apply for a verified provider badge on the platform | users can trust that my content and credentials are legitimate |
| V3 | provider | publish exercise plans with verified intensity and calorie-burn data | users get accurate data from professionals, not guesses |
| V3 | provider | list my services (PT sessions, nutrition consults) with pricing and availability | users in my local area can discover and book me |
| V3 | user | browse verified local providers filtered by type, location, and specialty | I can find qualified help without leaving the app |
| V3 | provider | pay a monthly marketplace listing fee to maintain my verified profile | Stride has a sustainable revenue model |

3. Technical Architecture

The architecture is designed for a solo founder: low operational overhead, managed services wherever possible, and a clear migration path from web to mobile without rewriting the backend.

🏗️ Design Principle  Core principle: Build on managed platforms (Supabase, Vercel, Cloudinary) to avoid spending founder time on infrastructure. Own the business logic; rent the plumbing.

3.1 System Overview

The system is composed of five layers:

| Layer | Technology | Notes |
| --- | --- | --- |
| Client (Web) | Next.js 14 (App Router) | Served via Vercel CDN. Progressive Web App (PWA) for mobile-like experience before native app launch. |
| Client (Mobile — V3) | React Native + Expo | Shares business logic and API client with web. Native health kit integrations added here. |
| API Layer | Next.js API Routes → Node.js/Express (V2+) | REST API initially. GraphQL considered for V3 when query complexity increases. |
| Database | Supabase (PostgreSQL + Auth + Storage + Realtime) | Handles auth, relational data, file storage, and realtime feed updates. Managed, free tier available. |
| External Services | Open Food Facts · Nutritionix · OpenAI · Google Maps · Apple Health · Google Fit | Third-party APIs accessed via server-side API routes to protect keys. |

3.2 Frontend Architecture

The web application is built with Next.js 14 using the App Router. Key architectural decisions:

Server Components: Data-heavy pages (feed, food search results) use React Server Components to reduce client bundle size and improve Time to First Byte.

Client Components: Interactive elements (food logger, activity timer, community post composer) use Client Components with Zustand for local state.

PWA Configuration: A service worker caches the core app shell and recent food log data, enabling partial offline functionality for calorie logging.

Design System: Tailwind CSS with a custom design token set. Component library: shadcn/ui. Icon set: Lucide React.

Forms: React Hook Form + Zod for type-safe form validation across all data-entry screens.

Image Handling: next/image with Cloudinary as the transform/CDN layer for user-uploaded meal and profile photos.

3.3 Backend Architecture

Phase 1 uses Next.js API routes co-located with the frontend (monorepo on Vercel). When traffic grows or background jobs are needed, the API routes migrate to a standalone Node.js/Express service.

Key API Domains

| Endpoint Domain | Responsibility |
| --- | --- |
| /api/auth | OAuth callback handling via Supabase Auth (Google, Apple Sign-In) |
| /api/food | Food search (Open Food Facts + own DB), barcode lookup, meal logging CRUD |
| /api/activity | Workout logging, AI-estimated calorie burn, Apple Health / Google Fit sync (V2) |
| /api/feed | Location-based post creation, retrieval, likes, comments, moderation flags |
| /api/recommendations | Rule-based engine (Phase 1), OpenAI-powered engine (Phase 3) |
| /api/providers | Service provider registration, listing management, commission tracking (V3) |
| /api/media | Signed upload URLs for Cloudinary, image moderation webhook receiver |

3.4 Database Schema Overview

PostgreSQL via Supabase. Core tables (simplified):

| Table | Key Columns |
| --- | --- |
| users | id, email, name, avatar_url, goal_type, goal_calories, goal_protein, goal_carbs, goal_fat, dietary_flags, location_lat, location_lng, created_at |
| food_items | id, name, brand, calories, protein, carbs, fat, fibre, source (open_food_facts ¦ own ¦ provider), barcode, verified_by, created_at |
| food_logs | id, user_id, food_item_id, meal_type (breakfast¦lunch¦dinner¦snack), quantity, unit, logged_at |
| activity_logs | id, user_id, activity_type, duration_mins, intensity, calories_burned, source (manual ¦ ai_estimate ¦ apple_health ¦ google_fit), logged_at |
| posts | id, user_id, content, media_urls[], post_type (workout¦meal¦progress), location_lat, location_lng, is_flagged, moderation_status, created_at |
| post_reactions | id, post_id, user_id, reaction_type, created_at |
| comments | id, post_id, user_id, content, is_flagged, created_at |
| providers | id, user_id, business_name, type (gym¦trainer¦nutritionist), verified, listing_active, stripe_subscription_id, location_lat, location_lng |
| provider_content | id, provider_id, content_type (exercise¦recipe), title, description, macros_json, intensity_data_json, verified_at |

3.5 Third-Party API Integrations

| Service | Used For | Cost Notes | Docs |
| --- | --- | --- | --- |
| Supabase | Auth, database, storage, realtime | Free tier sufficient for MVP. Pro plan at ~$25/mo when scaling. | supabase.com |
| Open Food Facts | Food database (search, barcode) | Free, open-source. No API key required. 3M+ products globally. | world.openfoodfacts.org/api |
| Nutritionix (V2) | Branded & restaurant food data | Free tier: 500 calls/day. Paid from $50/mo. Adds restaurant menu accuracy. | developer.nutritionix.com |
| Cloudinary | Image upload, transform, moderation | Free tier: 25 credits/mo. Includes AI content moderation webhook. | cloudinary.com |
| OpenAI API (V3) | AI-powered recommendations, meal plan generation | Pay-per-use. GPT-4o-mini recommended for cost efficiency (~$0.15/1M tokens). | platform.openai.com |
| Google Maps Platform | Location-based feed, provider discovery | Free tier: $200 credit/mo. Places API + Geocoding used. | developers.google.com/maps |
| Apple HealthKit (V3) | Steps, workouts, calories — iOS | Free. Requires Apple Developer membership ($99/yr) and native app. | developer.apple.com |
| Google Fit REST API (V3) | Steps, workouts, calories — Android | Free. Requires Google Cloud project. | developers.google.com/fit |
| Stripe Connect (V3) | Provider marketplace payments | No monthly fee. 2.9% + 30¢ per transaction + platform fee. | stripe.com/connect |
| Google AdSense (V2) | Display ad monetisation | Free to join. Revenue share model. Requires content review. | adsense.google.com |

4. Feature Prioritization Matrix

Features are assigned to phases based on user value, technical dependency, and solo-founder build capacity. Green = MVP; Orange = V2; Red = V3; Grey = Backlog.

| Feature | Category | Phase | Effort | User Value | Notes |
| --- | --- | --- | --- | --- | --- |
| Google & Apple Sign-In | Auth | MVP | Low | ★★★★★ | Required from day 1; removes friction |
| Onboarding flow (goals, diet, weight) | Auth | MVP | Medium | ★★★★★ | Critical for personalisation |
| Manual food logging + food search | Nutrition | MVP | Medium | ★★★★★ | Core feature |
| Open Food Facts integration | Nutrition | MVP | Low | ★★★★☆ | Free, fast to integrate |
| Calorie & macro daily dashboard | Nutrition | MVP | Medium | ★★★★★ | Core feature |
| AI food photo calorie scan | Nutrition | MVP | Medium | ★★★★☆ | Key differentiator for beginners |
| Manual workout logging | Activity | MVP | Low | ★★★★★ | Core feature |
| AI activity description → calorie estimate | Activity | MVP | Medium | ★★★★☆ | Unique differentiator; rule-based first |
| Water intake tracking | Nutrition | MVP | Low | ★★★☆☆ | Simple; rounds out nutrition tracking |
| Rule-based food & activity recommendations | AI | MVP | Medium | ★★★★☆ | No API cost; covers 80% of beginner needs |
| Dietary restriction preferences | Profile | MVP | Low | ★★★★☆ | Essential for Priya persona |
| Custom food / recipe builder | Nutrition | MVP | Medium | ★★★★☆ | Needed for home cooking |
| Barcode scanner | Nutrition | V2 | Medium | ★★★★☆ | Requires camera permission & packaging DB |
| Favourite meals / quick-log | Nutrition | V2 | Low | ★★★★☆ | High engagement, low effort |
| Apple Health + Google Fit sync | Activity | V2 | High | ★★★★★ | Needs native app or HealthKit web bridge |
| Location-based community feed | Community | V2 | High | ★★★★☆ | Major differentiator; needs moderation infra |
| Post workouts, meals, progress | Community | V2 | Medium | ★★★★☆ | Depends on feed infrastructure |
| Likes, comments, reactions | Community | V2 | Low | ★★★☆☆ | Standard social; low build effort |
| AI + human hybrid moderation | Community | V2 | Medium | ★★★★☆ | Required before community goes live |
| Location-aware restaurant recommendations | AI | V2 | High | ★★★★☆ | Needs Google Maps + Nutritionix |
| Google AdSense integration | Monetisation | V2 | Low | ★★★☆☆ | Easy revenue once traffic exists |
| Weekly trend charts & analytics | Analytics | V3 | Medium | ★★★☆☆ | Nice-to-have; not core for beginners |
| Service provider portal | Marketplace | V3 | High | ★★★★★ | Core revenue driver; high build complexity |
| Provider verified badge & content | Marketplace | V3 | Medium | ★★★★☆ | Depends on provider portal |
| Stripe Connect marketplace payments | Monetisation | V3 | High | ★★★★★ | Core monetisation; complex compliance |
| Goal-based local challenges | Community | V3 | Medium | ★★★★☆ | Engagement mechanic; needs social infra |
| OpenAI-powered personalised recommendations | AI | V3 | Medium | ★★★★☆ | Replace rule engine; adds cost |
| AI weekly meal plan generation | AI | V3 | High | ★★★★☆ | High value; significant prompt engineering |
| React Native mobile app | Platform | V3 | High | ★★★★★ | Unlocks HealthKit, push notifications |
| Push notifications | Engagement | V3 | Medium | ★★★★☆ | Requires native app or web-push |
| Garmin / Fitbit / Whoop integration | Activity | Backlog | High | ★★★☆☆ | Niche; revisit at scale |
| In-app booking & calendar | Marketplace | Backlog | Very High | ★★★★☆ | Complex; explore in V4+ |

5. Tech Stack Recommendation

Every choice below is optimised for a solo bootstrapped founder: fast to ship, low operational cost, minimal DevOps overhead, and a clear upgrade path as the product scales.

Frontend — Web

Framework: Next.js 14 (App Router)  —  Full-stack React framework. Runs on Vercel for free. Server Components reduce JavaScript bundle size. API routes eliminate need for a separate backend in Phase 1. Strong ecosystem and community.

Styling: Tailwind CSS + shadcn/ui  —  Utility-first CSS with copy-paste components. Zero runtime, fast to iterate, consistent design. shadcn components are accessible by default.

State Management: Zustand + React Query (TanStack)  —  Zustand for lightweight client state (UI, auth). React Query for server state, caching, and background syncing. Both have minimal boilerplate.

Forms & Validation: React Hook Form + Zod  —  Industry standard for typed form validation. Works seamlessly with TypeScript.

PWA: next-pwa  —  Adds service worker and offline caching with minimal config. Enables "Add to Home Screen" before native app launch.

Mobile — Phase 3

Framework: React Native + Expo  —  Shares components and business logic with the Next.js web app. Expo simplifies build and distribution without needing a Mac for Android builds. Single codebase for iOS and Android.

Navigation: Expo Router  —  File-based routing that mirrors Next.js conventions, minimising the learning curve.

Health Integration: react-native-health (iOS) + @react-native-google-fit/google-fit (Android)  —  Most widely maintained HealthKit and Google Fit wrappers for React Native.

Backend & Database

Platform: Supabase  —  Managed PostgreSQL + Auth + Realtime + Storage in one platform. Free tier covers MVP. Eliminates need to manage separate services for auth, DB, and file storage. Row Level Security (RLS) for data privacy compliance.

API: Next.js API Routes (Phase 1) → Node.js/Express (Phase 2+)  —  API routes co-located with frontend reduce deployment complexity in Phase 1. Migrate to standalone Express when background jobs (email, scheduled recommendations) are needed.

ORM: Prisma  —  Type-safe database client. Schema-as-code with migrations. Excellent Supabase/PostgreSQL support.

Background Jobs: Vercel Cron + BullMQ (Phase 2)  —  Vercel Cron for simple scheduled jobs. BullMQ (Redis-backed) for robust queuing when moderation and notification workloads grow.

Infrastructure & DevOps

Hosting: Vercel  —  Zero-config deployment for Next.js. Free tier handles MVP traffic. CDN, preview deployments, and edge functions included.

Media Storage: Cloudinary  —  Handles upload, transformation, optimisation, and AI content moderation for images. Free tier: 25 credits/month.

Monitoring: Vercel Analytics + Sentry  —  Vercel Analytics for Core Web Vitals. Sentry for error tracking. Both have generous free tiers.

CI/CD: GitHub Actions + Vercel  —  Automated tests on pull requests, preview deployments on merge. Zero additional cost.

Email: Resend  —  Developer-friendly transactional email API. Free: 3,000 emails/month. Clean React-based email templates.

AI & Recommendations

Phase 1 (Rule-based): Custom logic in API routes  —  No API cost. Rules fire based on macro gaps, activity deficits, and dietary flags. Example: if protein < 50% of goal by 6pm, suggest a high-protein dinner option from local DB.

Phase 2 (Hybrid): Rule engine + Nutritionix for restaurant data  —  Nutritionix adds real restaurant menu data to location-aware suggestions.

Phase 3 (AI-powered): OpenAI GPT-4o-mini via API  —  Replace rule engine for complex multi-turn recommendations and meal plan generation. Use GPT-4o-mini (~$0.15/1M tokens) not GPT-4 to keep costs manageable. Prompt caching for repeated patterns.

Image Food Recognition: OpenAI Vision (GPT-4o)  —  Send meal photo + prompt to GPT-4o for macro estimation. Cheaper than dedicated food-vision APIs. Add user correction flow to improve accuracy over time.

6. Development Roadmap

This roadmap is calibrated for a solo bootstrapped founder building full-time, using AI coding assistants (Claude, Cursor, Copilot) to accelerate. Timelines assume 5–6 productive days per week. Each phase ends with a shippable, testable product.

⏱️ Timeline Reality Check  Total estimated timeline to full V3 product: 14–18 months. This is honest for a solo build. Focus on Phase 1 quality over speed — a polished MVP that 100 people love is worth more than a buggy feature-complete app.

Phase 1 — MVP (Weeks 1–12)

Goal: A working web app that lets users track food and activity with basic recommendations. Validate core value before adding social or marketplace features.

Weeks 1–2  Project Setup & Auth

Initialise Next.js 14 project with TypeScript, Tailwind, shadcn/ui

Configure Supabase project (auth, DB, storage)

Implement Google and Apple Sign-In via Supabase Auth

Design and implement database schema (users, food_logs, activity_logs)

Set up Prisma ORM with migrations

Deploy skeleton to Vercel, configure preview deployments

Set up Sentry error tracking

Weeks 3–4  Onboarding & Profile

Build multi-step onboarding flow (goal, weight, dietary restrictions, activity level)

Auto-calculate daily calorie and macro targets using Mifflin-St Jeor equation

Profile settings screen (update goals, preferences, photo)

Implement dietary restriction flags (vegetarian, vegan, gluten-free, lactose-free, keto)

Weeks 5–7  Nutrition Tracking Core

Integrate Open Food Facts API for food search

Build food search UI with debounced search and results caching

Implement meal logging CRUD (breakfast, lunch, dinner, snack)

Build custom food / recipe builder (ingredient list → auto macro calculation)

Daily dashboard: calorie ring, macro rings, meal timeline

Water intake tracker

Build own food database layer (Supabase table seeded from Open Food Facts)

Weeks 8–9  Activity Tracking

Manual workout logging (type, duration, intensity)

Calorie burn calculation using MET (Metabolic Equivalent of Task) values

AI natural-language activity estimator (describe activity → calorie burn estimate using rule-based MET lookup + OpenAI fallback)

Activity log screen with daily and weekly summary

Weeks 10–11  Recommendations Engine (Rule-Based)

Rule engine: analyse macro gaps by meal time and suggest food swaps

Rule engine: analyse calorie deficit and suggest activity type + duration to close gap

Daily "nudge" notification (web push) with top 3 recommendations

Recommendations screen with actionable cards

Weeks 12  Polish & Launch Prep

PWA configuration: service worker, manifest, offline caching for food log

Performance audit (Core Web Vitals targets: LCP < 2.5s, CLS < 0.1)

Accessibility audit (WCAG 2.1 AA)

Privacy policy and terms of service pages

GDPR/CCPA compliance: cookie consent banner, data export, account deletion

Beta user testing with 10–20 users

Soft launch — invite-only waitlist

🎯 Phase Milestone  End of Phase 1: Users can sign up, track food and activity, receive rule-based recommendations, and use the app offline for basic logging. Target: 100 active users within 4 weeks of launch.

Phase 2 — Community & Monetisation (Weeks 13–24)

Goal: Add the location-based community feed and first monetisation layer (ads). Integrate wearables. Validate engagement metrics before building marketplace.

Weeks 13–15  Community Feed Infrastructure

Extend DB schema: posts, reactions, comments, moderation_flags

Build post creation flow: text, photo upload (Cloudinary), workout/meal tag

Location-based feed API: PostGIS extension on Supabase for geospatial queries

Feed UI: infinite scroll, post cards, like/comment interactions

Set up Cloudinary AI content moderation webhook

Build moderation queue dashboard (admin-only screen)

Weeks 16–17  Community Features

User profiles and public activity/meal history

Follow/following system with personalised feed

Recipe sharing with verified macro breakdown

Content reporting flow (user-flagged → moderation queue)

Push notification for reactions and comments

Weeks 18–19  Wearable Integration

Apple HealthKit bridge for web via HealthKit JS API (limited) — flag for full native support in Phase 3

Google Fit REST API: import daily steps and active minutes

Auto-sync activity logs from connected devices

Conflict resolution: manual log vs. device import

Weeks 20–21  Location-Aware Recommendations

Integrate Nutritionix API for restaurant menu data

Google Maps Places API: find restaurants near user location

Recommendation engine: filter nearby restaurants by macro budget and dietary preferences

Grocery product recommendations from own food database by goal

Weeks 22–23  Monetisation — Ads

Apply for and integrate Google AdSense

Implement ad placement strategy (feed interstitials, recommendation page, non-intrusive)

Ensure GDPR-compliant personalised ad consent flow

Analytics dashboard for ad revenue tracking

Weeks 24  Phase 2 Polish & KPI Review

Retention analysis: D1, D7, D30 retention benchmarks

Feature usage heatmaps to inform V3 priorities

Performance optimisation for feed (infinite scroll, image lazy loading)

Security audit: input sanitisation, rate limiting, RLS policy review

🎯 Phase Milestone  End of Phase 2: Active community feed with location awareness. First ad revenue. 1,000+ registered users. 30-day retention > 25%.

Phase 3 — Marketplace & Mobile App (Weeks 25–40)

Goal: Launch the service provider marketplace (primary revenue driver) and React Native mobile app (unlocks HealthKit, push notifications, App Store distribution).

Weeks 25–28  Service Provider Portal

Provider onboarding flow: registration, credential upload, verification process

Provider dashboard: profile management, content publishing, analytics

Verified badge system and content tagging

Exercise library with verified intensity and calorie-burn data

Provider marketplace listing visible in user recommendation and feed screens

Weeks 29–30  Stripe Connect Marketplace

Stripe Connect integration for provider subscriptions (listing fee)

Provider billing portal (upgrade, downgrade, cancel)

Revenue dashboard for internal tracking

Stripe webhook handlers for subscription lifecycle events

Weeks 31–34  React Native Mobile App

Bootstrap Expo project with shared API client from web

Port core screens: onboarding, dashboard, food log, activity log

Implement native Apple HealthKit and Google Fit integrations

Push notification infrastructure (Expo Notifications)

App Store and Play Store submission and review process

PWA → native app migration guide for existing users

Weeks 35–37  AI Upgrade

Replace rule-based recommendation engine with GPT-4o-mini

Implement prompt caching for common recommendation patterns

Build AI weekly meal plan generator (personalised by history + goals)

Upgrade food photo scan to GPT-4o Vision API

A/B test: rule-based vs. AI recommendations on engagement metrics

Weeks 38–40  Local Challenges & Final Polish

Goal-based local challenges (creation, joining, leaderboard)

Weekly and monthly trend charts (Chart.js)

Full accessibility and performance audit on mobile

Comprehensive security and penetration testing

Prepare investor/press materials if fundraising

🎯 Phase Milestone  End of Phase 3: Full product vision live. Native iOS and Android apps in stores. First paying service providers. Monthly Recurring Revenue > $1,000.

7. Compliance & Privacy Recommendations

Based on your target markets (global, 18–35 demographic) and health data handling approach (on-device first, selective sync), the following compliance posture is recommended:

⚠️ HIPAA  You do not need HIPAA compliance unless you explicitly integrate with US healthcare providers or position Stride as a medical tool. Avoid language like "track your health conditions" in marketing copy.

GDPR (EU)

Required if any EU users sign up.

Cookie consent banner on first visit (use Cookiebot or similar)

Privacy policy with lawful basis for each data type collected

Right to data export: user can download all their logs as CSV/JSON

Right to erasure: account deletion removes all personal data within 30 days

Data Processing Agreements (DPAs) with Supabase, Cloudinary, Vercel

CCPA (California)

Required once you have California users.

"Do Not Sell My Personal Information" link in footer

Opt-out of personalised ads (affects AdSense implementation)

Disclosure of data categories collected and third parties they are shared with

App Store / Play Store

Required for Phase 3 mobile app.

Apple: HealthKit data may only be used for health/fitness purposes — never for advertising

Apple: Privacy Nutrition Label must accurately reflect all data collected

Google: Health Connect (successor to Google Fit) requires specific permissions declaration

Both stores require a visible privacy policy URL during app submission

General Data Hygiene

Best practice regardless of regulation.

Supabase Row Level Security (RLS): each user can only access their own data

Never log personally identifiable information in application logs

Location data: store as approximate coordinates (reduce precision to ~1km radius) unless exact location is required

Food photos: do not use user meal photos to train AI models without explicit consent

Minimum data collection: only collect what you actively use

8. Success Metrics & KPI Framework

Based on your stated success criteria (user numbers + engagement), here is a measurable KPI framework by phase. These are realistic targets for a bootstrapped solo launch.

Phase 1 (End of Month 3)

| Metric | Target | Rationale |
| --- | --- | --- |
| Registered users | 100–200 | Friends, social media, waitlist conversion |
| Daily Active Users (DAU) | >30% of registered | Industry benchmark for good fitness apps |
| D7 Retention | >40% | Users who return 7 days after sign-up |
| D30 Retention | >20% | Strong for a solo launch |
| Avg. food logs per active user / day | >2 | Indicates genuine usage, not just sign-up |
| Avg. activity logs per active user / week | >3 | Core engagement metric |
| App crash rate | <1% | Quality threshold before growth push |

Phase 2 (End of Month 6)

| Metric | Target | Rationale |
| --- | --- | --- |
| Registered users | 1,000–2,500 | Target with community and social sharing |
| MAU / Registered ratio | >40% | Healthy engagement ratio |
| Community posts per week | >200 | Signs of organic community growth |
| Monthly ad revenue | >$200 | Early signal, not meaningful until 10K+ MAU |
| Feed engagement rate | >15% | (Likes + comments) / post impressions |
| D30 Retention | >30% | Community should improve retention significantly |

Phase 3 (End of Month 12)

| Metric | Target | Rationale |
| --- | --- | --- |
| Registered users | 5,000–15,000 | With mobile app and App Store discovery |
| Monthly Recurring Revenue | >$1,000 | From provider listing fees |
| Paying service providers | >10 | Initial marketplace traction |
| App Store rating | >4.2★ | Required for organic discovery |
| Revenue per MAU | >$0.50 | Benchmark for freemium/marketplace apps |
| Provider retention (month 2) | >60% | Validates provider value proposition |

9. What We Need From You — Before Building Starts

The items below are grouped by urgency. Nothing in Phase 1 can begin until the "Immediate" items are resolved.

🔴 Immediate — Needed Before Day 1

☐  Decision: App name confirmation

Confirm "Stride" is cleared for use. Check domain availability (stride.app, getstride.com, stridefit.app) and social handles (@strideapp, @getstride). Conduct a basic trademark search in your target markets.

☐  Account: Apple Developer Program

Sign up at developer.apple.com. Cost: $99/year. Required for Apple Sign-In (even for web), HealthKit (Phase 3), and App Store submission. Takes 1–2 days to process.

☐  Account: Google Cloud Console

Create a project at console.cloud.google.com. Enable: Google Sign-In (OAuth), Maps Platform (Places API, Geocoding), Google Fit API. Credit card required but free tier covers Phase 1.

☐  Account: Supabase

Create account at supabase.com and start a new project. Note the project URL and anon/service keys.

☐  Account: Vercel

Create account at vercel.com. Connect to your GitHub account.

☐  Account: GitHub

Create a private repository for the codebase. Share access if working with any contractors.

🟠 Phase 1 (Within First 2 Weeks)

☐  Account: Cloudinary

Create account at cloudinary.com. Note cloud name and API keys. Enable the AI moderation add-on (free tier available).

☐  Account: Sentry

Create account at sentry.io. Create a Next.js project and copy the DSN.

☐  Account: Resend

Create account at resend.com for transactional email. Verify a sending domain.

☐  Asset: App logo & brand colours

Provide a logo (SVG preferred) and your confirmed brand colour palette. Stride's placeholder palette (green #2E7D52, dark #1A1A2E) can be used until brand is finalised.

☐  Decision: Target geography for launch

Confirm primary launch country/region. This affects: food database seeding priority, Google Maps API region settings, default currency, and GDPR vs. CCPA compliance urgency.

☐  Decision: Onboarding goal options

Confirm the fitness goal options shown to users at onboarding: e.g. "Lose weight", "Build muscle", "Maintain weight", "Improve fitness", "Eat healthier". These drive the recommendation engine rules.

🟡 Phase 2 (Before Week 12)

☐  Account: Google AdSense

Apply at adsense.google.com once the site has meaningful content. Approval requires a live site with real content — apply around week 8–10.

☐  Account: Nutritionix API

Register at developer.nutritionix.com. Free tier (500 calls/day) is sufficient for Phase 2 testing.

☐  Decision: Community moderation policy

Draft a brief community guidelines document (what is/isn't allowed). This becomes the training input for the AI moderation rules and the public-facing terms for the feed.

☐  Decision: Location precision

Confirm how precise the location feed should be: neighbourhood-level (~1km radius), city-level, or user-configurable. This affects privacy policy language and PostGIS query logic.

🟢 Phase 3 (Before Week 24)

☐  Account: Stripe

Create account at stripe.com. Apply for Stripe Connect to support provider marketplace payments. Note: Stripe Connect requires business verification — start early as it can take 1–2 weeks.

☐  Decision: Provider listing price

Confirm the monthly fee for service providers. Research competitors: Mindbody charges ~$129/mo, Trainerize ~$20/mo. Suggested range: $29–$79/mo for launch.

☐  Decision: Provider verification process

Define how you will verify provider credentials (e.g. upload gym registration documents, personal trainer certificates). Manual review initially is fine.

☐  Asset: Any brand photography or illustrations

For the marketing site and App Store screenshots. Can use stock photography initially.

☐  Account: App Store Connect

Create app record at appstoreconnect.apple.com. Prepare: app description, keywords, screenshots (6.5" iPhone required), privacy policy URL.

10. Next Steps — Step 3: Founder Review

This document represents the full product brief and technical specification based on our discovery interview. Before any build work begins, please review and confirm the following:

📋 Status  This is Step 3 of the process. Please review this brief, provide your feedback, and confirm or adjust any decisions below. Once approved, we move directly into Phase 1 build.

Key Decisions to Confirm

| Decision | Current Assumption | Status |
| --- | --- | --- |
| App name | "Stride" — pending trademark and domain check | ⏳ Pending |
| Brand tagline | "Move. Eat. Connect." — confirm or suggest alternative | ⏳ Pending |
| Target launch market | Not yet confirmed — affects food DB, compliance, currency | ⏳ Pending |
| Onboarding goal options | Placeholder list provided — needs your sign-off | ⏳ Pending |
| MVP feature scope | Confirmed as: auth, food tracking, activity tracking, rule-based AI, no community, no ads | ✅ Confirmed |
| Community launch phase | Confirmed as V2 — approximately 3 months post-MVP | ✅ Confirmed |
| Provider portal launch phase | Confirmed as V3 — approximately 6–9 months post-MVP | ✅ Confirmed |
| Provider listing price | Not yet set — research required before V3 build starts | ⏳ Pending |
| Phase 1 timeline | 12 weeks building full-time — confirm this is realistic for your situation | ⏳ Pending |

How to Provide Feedback

Review each section and note any of the following:

Changes to assumptions or decisions

Features you want to add, remove, or reprioritise

Timeline concerns (too aggressive or too conservative)

Tech stack preferences if you have strong opinions

Any context I am missing (existing code, domain knowledge, competitive intelligence)

Once feedback is incorporated and the brief is approved, Phase 1 development begins with Week 1: Project Setup & Auth.

Stride — Product Brief v1.0  |  Confidential  |  March 2026