STRIDE LAUNCH KIT — SINGAPORE Move. Eat. Connect. April 2026 · App is live · Ready to acquire users

What's in this kit - Section 1 — 4-Week Launch Checklist (start here) - Section 2 — App Store & Play Store Listing Copy - Section 3 — Launch Email to Waitlist - Section 4 — First 5 Social Posts (IG & TikTok captions) - Section 5 — Creator Brief (send to influencers) - Section 6 — Reddit Launch Post (r/singapore)

Everything below is copy-paste ready. Customise the bracketed [placeholders] before use.

# 1. Your 4-Week Launch Checklist

You're post-build. The goal: go from 0 to your first 500 real users in Singapore. Work through this week by week — complete each stage before moving to the next.

## Week 1 — Pre-Launch Setup (Do This Now)

| Week / Stage | Task | Effort | Status |
| --- | --- | --- | --- |
| Week 1 | Create App Store Connect account & Google Play Console account if not done | 2 hrs | Ready to act |
|  | Set up Firebase Analytics (or Mixpanel) — you need install & retention data from day 1 | 3 hrs | Ready to act |
|  | Build a one-page landing page: stride.app/sg — headline, scan demo GIF, waitlist form | 1 day | Ready to act |
|  | Draft PDPA-compliant privacy policy (use a generator like Termly) | 1 hr | Ready to act |
|  | Set up in-app referral code system (each user gets a shareable link) | 2 days | Ready to act |
|  | Prepare TestFlight build (iOS) and internal track build (Android) | 3 hrs | Ready to act |
|  | Invite 20–30 personal contacts to closed beta via TestFlight | 1 hr | Ready to act |
|  | Create IG and TikTok accounts for @StrideApp.SG if not live | 30 min | Ready to act |

## Week 2 — Closed Beta & Content Start

| Week / Stage | Task | Effort | Status |
| --- | --- | --- | --- |
| Week 2 | Post Teaser Reel #1 on IG & TikTok (use template in Section 4) | 2 hrs | Ready to act |
|  | Post Teaser Reel #2 — scan a chicken rice, show calorie result | 2 hrs | Ready to act |
|  | DM 3 micro-influencers (20k–80k SG fitness/food): offer free access + flat fee | 2 hrs | Ready to act |
|  | Post soft intro on r/singapore: 'I built a calorie tracker for SG food' — no download link yet | 1 hr | Ready to act |
|  | Collect beta feedback: 5 users on voice call, note top 3 friction points | 3 hrs | Ready to act |
|  | Fix top-3 friction points from beta feedback | varies | Ready to act |
|  | Begin App Store screenshot design (5 screens, SG food imagery) | 1 day | Ready to act |
|  | Reach out to 1 SG nutritionist or PT for founding partner badge | 30 min | Ready to act |

## Week 3 — Submission & Press

| Week / Stage | Task | Effort | Status |
| --- | --- | --- | --- |
| Week 3 | Submit to App Store — fill in all metadata using Section 2 of this kit | 3 hrs | Ready to act |
|  | Submit to Google Play — same metadata, Android screenshots | 2 hrs | Ready to act |
|  | Email press kit to TIA (Tech in Asia), e27, CNA Lifestyle, Daily SG under embargo | 2 hrs | Ready to act |
|  | Lock in 4–6 creators: confirm post date in Week 4, send creator brief (Section 5) | 3 hrs | Ready to act |
|  | Post 2 more social posts using content calendar from existing strategy doc | 2 hrs | Ready to act |
|  | Waitlist email #1: 'We're launching in 7 days — get early access' | 1 hr | Ready to act |
|  | Stress-test the app: 50 concurrent sessions, check crash-free rate is ≥99.5% | 2 hrs | Ready to act |
|  | Prepare launch day runbook (see existing strategy doc Section 11) | 1 hr | Ready to act |

## Week 4 — Launch Day & First Users

| Week / Stage | Task | Effort | Status |
| --- | --- | --- | --- |
| Week 4 | T-1: Post countdown on IG/TikTok. Send waitlist email: 'We're live tomorrow' | 1 hr | Ship |
|  | T-0 06:00: Confirm App Store + Play Store are live; test on fresh device | 30 min | Ship |
|  | T-0 07:00: Send launch email to full waitlist (template in Section 3) | 15 min | Ship |
|  | T-0 08:00: Post founder reel on IG/TikTok + LinkedIn long-form story | 1 hr | Ship |
|  | T-0 09:00: PR embargo lifts — follow up with journalists | 30 min | Ship |
|  | T-0 09:00–18:00: Creator wave — creators post sequentially every 60–90 min | ongoing | Ship |
|  | T-0 13:00: Founder post on r/singapore (template in Section 6) | 30 min | Ship |
|  | T-0 20:00: Founder Reddit AMA — 60 min live Q&A in r/singapore | 60 min | Ship |

Go / No-Go Gate before hitting Ship - D3 retention from beta ≥ 70% - Crash-free rate ≥ 99.5% - At least 500 waitlist signups - At least 4 creators confirmed with scheduled post dates - App Store rating ≥ 4.5 within 72h of launch (monitor closely — prompt happy users to review)

# 2. App Store & Play Store Listing Copy

Copy-paste ready. Replace [brackets] as needed. iOS and Android use the same text unless noted.

## App Name

Stride — Calorie & Fitness Tracker

## Subtitle (iOS, 30 chars max)

Move. Eat Smart. Stay on Track.

## Short Description (Google Play, 80 chars max)

Track calories, scan SG food, find nearby spots. Simple.

## Full Description

(Use this for both App Store and Google Play. ~500 words — Apple allows 4,000 characters.)

Singapore's simplest health companion. Stride answers the questions that actually matter every day: - How many calories did I eat vs. burn today? - Is my weight moving in the right direction? - What should I eat right now, near me, that fits my goals? - Where can I be active nearby? TRACK — Net Calories in Seconds Snap a photo of your meal and Stride's AI identifies it instantly — hawker food, kopitiam dishes, FairPrice ready meals, and more. No more searching through generic Western databases. One number tells you where you stand: net calories (eaten minus burned). MONITOR — Your Body, Simply Log your weight daily and see your trend over 30 days. Know your BMR (what you burn at rest) and TDEE (your true daily burn). Stride recalculates your targets as your body changes. EAT SMART — What to Eat, Right Now Based on your remaining calorie budget, Stride surfaces nearby restaurants and ready-to-eat options that fit your goals. Filter by Under 400 kcal, High Protein, or Low Carb. Tap to open in Maps or log directly. MOVE NEARBY — Find Somewhere to Be Active Discover gyms, parks, trails, pools, and fitness studios near you. Log any activity with automatic calorie burn estimates — walking, cycling, gym, running. Every rep counts toward your daily balance. Built for Singapore. No guilt. No jargon. Just clarity.

## Keywords (iOS — 100 chars max, comma-separated)

calorie tracker,singapore food,macro tracker,hawker calories,food diary,weight loss,fitness,BMR,TDEE,calorie counter

Tip: In Google Play, keywords go inside your long description naturally — don't repeat them in a raw list.

# 3. Launch Email to Waitlist

Send this the morning of launch day (07:00 SGT). Use Mailchimp, Loops, or Beehiiv.

Subject line options (A/B test these):

|  | Subject Line |
| --- | --- |
| A | Stride is live in Singapore 🇸🇬 — download now and track your first meal today |
| B | You're in. Stride is finally here — and your first scan is waiting. |
| C | What's 600 kcal in chicken rice? Stride will tell you in 3 seconds. |

Email Body:

Hey [First Name], Stride is live in Singapore. You signed up because you wanted a simpler, smarter way to stay on top of your health — built for the food we actually eat here. Cai png, chicken rice, kaya toast, 7-Eleven onigiri. Not just quinoa bowls and protein shakes. Here's what Stride does for you today: - Snap a photo of your meal — Stride tells you the calories in 3 seconds - See your net calories (eaten minus burned) at a glance - Find restaurants near you that fit your remaining calorie budget - Discover gyms, parks, and trails in your neighbourhood - Track your weight and see your trend over 30 days Download Stride — Free (Note: replace the above with your actual CTA button in your email tool — link to App Store + Play Store) Your referral code: [USER_CODE] Share it with a friend and you'll both get [benefit]. The more people tracking with you, the more fun it gets. Questions? Just reply to this email — I read every one. — Ming, founder of Stride

# 4. First 5 Social Posts (IG & TikTok)

Use these in Weeks 2–3 (pre-launch). Each is formatted as Hook / Body / CTA. Film vertically, 15–30 sec for Reels/TikTok.

| # | Hook (first line) | Caption body | CTA / Hashtags |
| --- | --- | --- | --- |
| 1 | POV: you just scanned your chicken rice and had no idea it was 680 kcal | Singapore's most-eaten lunch. Finally, the real numbers — without googling. We built an app that scans local food and tells you instantly. Chicken rice. Cai png. Laksa. Kaya toast. All of it. | Link in bio — try Stride free #StrideSG #SGHealthy #SingaporeFoodCalories |
| 2 | What I actually burn in a day vs what I thought I burned | TDEE (total daily energy expenditure) is the number nobody tells you about. It's your real calorie target — not a generic 2000 kcal diet. Stride calculates yours based on your weight, height, and activity level. Takes 2 minutes to set up. | Link in bio #EatSmartSG #MoveEatConnect #SGFitness |
| 3 | I have 420 kcal left for dinner. What do I eat near Toa Payoh? | This is exactly what Stride's Eat tab does. It sees your remaining calorie budget, your location, and surfaces restaurants nearby that actually fit. Not random recommendations — your numbers, your map. | Try it free — link in bio #StrideSG #SGHealthy #EatSmartSG |
| 4 | Free gyms in Singapore you didn't know existed | HDB estate gyms. ActiveSG parks. East Coast Park pull-up bars. Stride's Move tab shows you everything active nearby — gyms, parks, trails, pools. And logs the calories you burn after. | Download Stride free — link in bio #SGFitness #MoveEatConnect #StrideSG |
| 5 | I built this app because MyFitnessPal doesn't know what char kway teow is | Spent years using calorie apps that had no idea about Singapore food. Built Stride for us. For hawker food. For kopitiam breakfasts. For FairPrice ready meals. It's live today — SG only. Download the link in bio. | Download free — link in bio #StrideSG #FounderStory #SGHealthy #MoveEatConnect |

Filming tips for each reel - Post 1 — Film your actual plate at the hawker, then cut to the app scan result. No need for fancy editing. - Post 2 — Screen recording of the Me tab showing BMR/TDEE calc. Add text overlays. - Post 3 — Walk-and-talk on the street, open the Eat tab live. - Post 4 — Film a neighbourhood park or HDB gym, cut to the Move tab showing it on the map. - Post 5 — Talking-head founder story. Keep it raw and personal — authenticity wins.

# 5. Creator Brief

Send this one-pager to every creator you approach. Keep it short — they won't read a wall of text.

STRIDE — Creator Brief Singapore's simplest calorie & fitness tracker — built for our food. What is Stride? A free app (iOS + Android) that tracks your net calories, scans local food by photo, suggests nearby restaurants that fit your goals, and helps you find gyms and parks around you. Built specifically for Singapore food — hawker, kopitiam, FairPrice ready meals. What we're asking for - 1 x Reel or TikTok (15–30 sec) — the creative brief is below - 1 x Story with swipe-up link or link sticker - Your unique referral code in bio + caption for 14 days post-launch Creative brief (your reel) - Step 1: Hook in 3 sec — show a real SG moment: your plate at a hawker, a FairPrice aisle, a kopitiam table - Step 2: Show the scan — one continuous shot, no cuts, snap the meal, show the result - Step 3: Show the decision — the app suggests a nearby option or you log your activity - Step 4: CTA — 'Try Stride free — link in bio, use code [YOURCODE]' Tone Real and relatable — not a fitness ad. You're sharing something genuinely useful, like you'd tell a friend. No 'crush your goals' energy. No guilt. Calm, friendly, practical. What you'll get - Flat fee: [S$XXX] — confirm on agreement - Revenue share: S$[X] per verified install from your code (tracked in-app, paid monthly) - Founding Partner badge in-app if you're one of our first 10 creators - Exclusive early access + free premium features Reply to this message or email [your@email.com] to confirm. We'll send your referral code, app access, and final brief within 24 hours.

# 6. Reddit Launch Post (r/singapore)

Post this on launch day at ~13:00 SGT. Value-first, founder voice, NO aggressive promotion. r/singapore respects authenticity. Use your real name.

Title:

I spent [X months] building a calorie tracker for Singapore food — it's live today. Happy to answer anything.

Post body:

Hey r/singapore, I've been using calorie trackers for years and the same problem kept coming up: none of them know Singapore food properly. Chicken rice has 30 different entries with completely different numbers. Cai png doesn't even exist. Kaya toast? Good luck. So I built Stride — a calorie and fitness tracker built specifically for Singapore. Here's what it actually does: - Snap a photo of your meal → AI identifies it and returns the calories (works for hawker food, FairPrice, kopitiam, cafes) - See your net calories (what you ate minus what you burned) in one number on your home screen - Find restaurants near you that fit your remaining calorie budget - Discover gyms, parks, trails and HDB fitness corners nearby - Track your weight trend over time with a simple chart It's free on iOS and Android. Search 'Stride Calorie Tracker' or use the link below. App Store: [link] ¦ Google Play: [link] I'm a SG-based founder and I built this mostly because I wanted it myself. I'll be doing a Reddit AMA tonight at 8pm SGT — if you have questions about the build, the food database, or anything else, drop them here or join then. Happy to answer any questions in the comments now too. — Ming

Reddit rules of engagement - Do not ask for upvotes or use promotional language in the title - Respond to every comment within the first 2 hours — activity boosts visibility - If someone asks about a feature gap, give an honest answer (never over-promise) - Acknowledge criticism constructively — r/singapore respects genuine founders - Post the AMA reminder as a separate comment thread at 19:45 SGT: 'AMA starts in 15 min, drop your Qs'

STRIDE LAUNCH KIT  ·  Singapore  ·  April 2026

Move. Eat. Connect.