Outstanding Tasks & Development Roadmap

Stride Fitness App   ·   Alpha Phase   ·   April 2, 2026

| 28 Total Tasks | 4 Critical | 8 High Priority | 2 In Progress | 2 Blocked | 24 Pending |
| --- | --- | --- | --- | --- | --- |

1.  Deployment & Infrastructure  (Blocker)

| # | Task | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Add all environment variables to Vercel (ANTHROPIC_API_KEY, Firebase keys) | Critical | Blocked | Without this, live site cannot call Claude or Firebase |
| 2 | Redeploy on Vercel after adding env vars | Critical | Blocked | Trigger redeploy from Vercel dashboard after vars saved |
| 3 | Push food scan model fix to GitHub (claude-3-5-haiku) | Critical | Pending | git add -A && git commit && git push |
| 4 | Deploy Firestore security rules via Firebase Console | High | Pending | Copy firestore.rules content → Firebase Console → Rules tab → Publish |
| 5 | Run seed script to populate foods collection | High | Pending | npx ts-node --project tsconfig.json scripts/seed-foods.ts |

2.  UI & Customer Workflow Testing

| # | Task | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 6 | Test full user registration → onboarding → dashboard flow | Critical | Pending | Verify 5-step flow: Goal → Body → Diet → Account → Done |
| 7 | Test sign-in with existing account | High | Pending | Confirm redirect to dashboard, not landing page |
| 8 | Test food logging — manual entry | High | Pending | Enter food name, weight, macros; confirm saves to Firestore |
| 9 | Test food logging — AI photo scan | High | Pending | Upload banana photo; verify correct food identified |
| 10 | Test food logging — database search | High | Pending | Search 'chicken'; verify results appear from seeded foods |
| 11 | Test workout logging | Medium | Pending | Log a workout; verify it appears in history |
| 12 | Test water intake tracking | Medium | Pending | Add water log; verify daily total updates |
| 13 | Test sign out → sign back in → data persistence | High | Pending | Confirm all logs persist across sessions |
| 14 | Test on mobile browser (iOS Safari / Android Chrome) | High | Pending | Open Vercel URL on phone; check layout, touch targets |
| 15 | Test add-to-home-screen PWA experience | Medium | Pending | Share → Add to Home Screen on iOS and Android |

3.  Food AI Imaging Improvement

| # | Task | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 16 | Confirm claude-3-5-haiku fix resolves banana → sushi misidentification | Critical | In Progress | Model switched; awaiting deployment to verify |
| 17 | Test edge cases: mixed plates, packaged food, drinks, restaurant meals | High | Pending | Build test suite of 20 food images across categories |
| 18 | Add confidence threshold: if < 0.6, prompt user to confirm or correct | High | Pending | Show 'Is this correct?' UI when AI is uncertain |
| 19 | Allow user to edit AI-identified food name before saving | Medium | Pending | Editable name field in scan result card |
| 20 | Log AI scan accuracy over time for monitoring | Low | Pending | Store confidence score + user correction in Firestore |

4.  Food Macro Nutrient Database

| # | Task | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 21 | Expand seed from 15 to 100+ common foods (USDA verified) | High | Pending | Add proteins, carbs, fats, fruits, vegetables, snacks |
| 22 | Consolidate macro sources: USDA primary, AI fallback, user-submitted | High | Pending | Source field on each food log: USDA / AI estimate / custom |
| 23 | Build prefix-search on food name for fast database lookup | Medium | Pending | Firestore query: foods where name starts with search term |
| 24 | Allow users to submit custom foods to shared database | Medium | Pending | POST /api/foods with community review flag |
| 25 | Verify macro accuracy across all 3 logging methods | Medium | Pending | Cross-check USDA values against known reference foods |

5.  Recommendation Logic (Dietary Plan)

| # | Task | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 26 | Implement TDEE calculator: BMR × activity level = daily calorie target | High | Pending | Harris-Benedict formula; store result in user profile |
| 27 | Set macro split by diet type (keto, high-protein, balanced, plant-based) | High | Pending | e.g. Keto: 70% fat / 25% protein / 5% carbs |
| 28 | Build real-time dashboard nudges: 'You are 400 kcal short today' | Medium | Pending | Compare daily logs against target; show gap on dashboard |
| 29 | Meal suggestions based on remaining macros for the day | Medium | Pending | Query foods DB for items that fill remaining macro gap |
| 30 | Weekly progress report: did user hit macro targets each day? | Low | Pending | Aggregate dailySummaries; show 7-day adherence chart |

6.  Dashboard & UI Polish

| # | Task | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 31 | Build calorie ring + macro progress bars (protein / carbs / fat) | High | Pending | Circular progress for calories; horizontal bars for macros |
| 32 | Weekly weight trend chart | Medium | Pending | Line chart from user weight log entries |
| 33 | Workout streak tracker | Medium | Pending | Count consecutive days with a logged workout |
| 34 | Water intake progress bar vs daily target | Medium | Pending | Target from user profile (e.g. 2500ml/day) |
| 35 | Recent food log list on dashboard (today's meals) | High | Pending | Show last 5 food entries with calories |
| 36 | Add skeleton loaders and error boundaries across all pages | Medium | Pending | Prevent blank screens on slow connections |
| 37 | User profile edit page (update weight, goals, dietary plan) | Medium | Pending | Form that updates Firestore users/{uid} and profiles/{uid} |