STRIDE

Simplified Product Vision

Move. Eat. Connect.

| 1 | Track Calories In & Out Simple, fun logging — intake and activity burn at a glance |
| --- | --- |

| 2 | Monitor Your Body Weight, body fat %, BMR and TDEE — track what matters |
| --- | --- |

| 3 | Eat Smart Restaurant & ready-to-eat suggestions tailored to your remaining calories |
| --- | --- |

| 4 | Move Nearby Discover gyms, parks, trails and fitness activities close to you |
| --- | --- |

April 2026  |  v2.0 Simplification Plan

# 1. The Simplified Vision

Stride's goal is to be the simplest, most enjoyable fitness companion for everyday people — not elite athletes. The app should feel effortless to use, rewarding to come back to, and genuinely helpful in daily life.

The redesign strips away complexity and doubles down on four things users actually care about:

- How many calories am I eating vs. burning today?

- Is my weight and body composition moving in the right direction?

- What should I eat right now that fits my goals?

- Where can I go to be active nearby?

Everything else — streak counters, community forums, detailed macro breakdowns, water logging — is secondary and should not clutter the core experience.

# 2. What Changes

## 2.1  Keep, Simplify, Remove

A full audit of current features against the 4 pillars:

| Feature / Screen | Action | Reason |
| --- | --- | --- |
| AI Photo Scan (food recognition) | Keep | Most fun feature |
| Daily calorie goal & progress bar | Keep | Core to pillar 1 |
| Activity calorie burn | Keep | Core to pillar 1 |
| Food search & manual log | Keep | Essential entry method |
| Onboarding (goal, diet, TDEE) | Keep | Sets user baseline |
| Macro rings (protein/carbs/fat) | Simplify | Move behind a tap |
| Profile / body stats | Simplify | Add weight & body fat tracking |
| Recommendations screen | Simplify | Replace with restaurant suggestions |
| Water tracker | Remove | Clutter, low engagement |
| Community / social tab | Remove | Not in 4 pillars |
| Workouts library | Remove | Replace with Move Nearby |
| Streak counter display | Remove | Gamification clutter |
| Weight trend chart | Add New | Pillar 2: body monitoring |
| Body fat % tracking | Add New | Pillar 2: body monitoring |
| BMR & TDEE display on dashboard | Add New | Pillar 2: visible baselines |
| Restaurant suggestions (Yelp/Google) | Add New | Pillar 3: Eat Smart |
| Ready-to-eat food cards | Add New | Pillar 3: Eat Smart |
| Nearby activities map (Google Places) | Add New | Pillar 4: Move Nearby |
| Net calorie balance (in minus burned) | Add New | Pillar 1: single clear number |

## 2.2  Navigation Redesign

The current bottom nav (Home, Log, Scan, Profile) will be replaced with 5 focused tabs aligned to the 4 pillars:

| Tab | Icon | What it contains |
| --- | --- | --- |
| Home | House | Net calories, today's food log, quick-add buttons |
| Scan | Camera | AI photo scan + food search + barcode |
| Eat | Fork & knife | Restaurant suggestions + ready-to-eat options near user |
| Move | Lightning bolt | Nearby gyms, parks, trails, fitness studios |
| Me | Person | Weight log, body fat %, BMR/TDEE, settings |

# 3. Screen-by-Screen Spec

## 3.1  Home Screen  (Pillar 1 — Calories)

The Home screen should answer one question instantly: 'How am I doing today?'

### Hero Card — Net Calories

- Large number showing net calories: Consumed − Burned

- Single horizontal bar: green when in deficit, orange when over

- Tap the bar to expand macro details (protein / carbs / fat)

- Two sub-labels: 'Eaten: X kcal' and 'Burned: X kcal'

### Quick Actions (3 big buttons)

- Log Food — opens search / recent list

- Scan Food — opens camera directly

- Log Activity — opens activity picker with calorie burn estimates

### Today's Food Log

- Scrollable card list: food name, calories, time of day

- Swipe left to delete an entry

- 'See all' link to full log

Removed from Home: water tracker, streak counter, macro rings (moved behind tap).

## 3.2  Scan Screen  (Pillar 1 — Calories)

No major changes — this is already the most fun and distinctive feature.

- AI photo scan with claude-3-5-haiku model (already fixed)

- Manual food search below the camera viewfinder

- Recent foods quick-add strip

- Barcode scan option (future)

## 3.3  Eat Screen  (Pillar 3 — Eat Smart)  [NEW]

This is a new screen. It tells users what to eat based on their remaining calorie budget for the day.

### Remaining Budget Banner

- Shows remaining calories for the day at the top

- Simple copy: 'You have ~620 kcal left today'

### Restaurant Suggestions

- Nearby restaurants pulled from Google Places API

- Filtered to show places likely within calorie budget

- Each card: restaurant name, cuisine type, distance, estimated calorie range per meal

- Tap to open in Google Maps or Apple Maps

### Ready-to-Eat Options

- Curated list of common convenience foods (supermarket, fast food)

- Pre-loaded with accurate macro data from the foods database

- Filter by: Under 400 kcal, High Protein, Low Carb

- Tap to log directly to today's food log

API needed: Google Places API (or Yelp Fusion API) for restaurant location + category data.

## 3.4  Move Screen  (Pillar 4 — Nearby Activities)  [NEW]

Helps users find somewhere to be active, rather than prescribing specific workouts.

### Calorie Burn Goal

- Shows how many kcal the user should burn to hit their daily TDEE/deficit goal

- e.g. 'Burn 300 more kcal to hit your goal'

### Activity Suggestions Map

- Map view with pins for nearby gyms, parks, trails, fitness studios, pools

- Pulled from Google Places API using 'gym', 'park', 'sports' categories

- Each location card: name, type, distance, opening hours

### Activity Picker

- Log a workout manually: type of activity, duration

- Calorie burn auto-estimated from activity type + user weight

- Examples: Running (8 kcal/min), Cycling (7 kcal/min), Walking (4 kcal/min), Gym (5 kcal/min)

API needed: Google Places API (Places Nearby Search) for location discovery.

## 3.5  Me Screen  (Pillar 2 — Body Monitoring)

Replaces the current Profile screen with a focused body metrics tracker.

### Body Stats Card

- Current weight, body fat %, BMI

- BMR (Basal Metabolic Rate) — calories burned at rest

- TDEE (Total Daily Energy Expenditure) — calories burned with activity

- Goal: Weight loss / maintenance / gain

### Weight Trend Chart

- Line chart showing last 30 days of weight entries

- Green trend line if moving in goal direction, orange if not

- 'Add today's weight' button — quick-entry with numpad

### Body Fat % Tracker

- Optional: user can log body fat % from scale or measuring tape

- Trend chart same as weight

### BMR / TDEE Explainer

- Brief plain-English explanation: 'Your body burns ~1,680 kcal just existing. With your activity level, your total is ~2,108 kcal/day.'

- Recalculate button if weight or activity level changes

# 4. Implementation Task List

Tasks are ordered by pillar and prioritized. Effort: Small = <1 day, Medium = 1-3 days, Large = 3+ days.

## Phase 1  — Simplify What Exists

| Task | Priority | Effort | Screen |
| --- | --- | --- | --- |
| Replace macro rings with net calorie hero card | Critical | Medium | Home |
| Add 'Burned: X kcal' to dashboard calorie display | Critical | Small | Home |
| Remove water tracker widget | High | Small | Home |
| Remove streak counter | High | Small | Home |
| Macro details behind tap on calorie bar | High | Small | Home |
| Swipe-to-delete on food log items | High | Small | Home |
| Rebuild bottom nav: Home/Scan/Eat/Move/Me | High | Medium | Global |
| Remove Community tab and routes | Medium | Small | Global |
| Remove Workouts tab and routes | Medium | Small | Global |
| Simplify onboarding to 3 screens max | Medium | Medium | Onboarding |

## Phase 2  — Body Monitoring (Pillar 2)

| Task | Priority | Effort | Screen |
| --- | --- | --- | --- |
| Create Me screen with body stats card | Critical | Medium | Me |
| Daily weight entry (quick numpad input) | Critical | Small | Me |
| Weight trend line chart (last 30 days) | High | Medium | Me |
| BMR / TDEE calculation and display | High | Small | Me |
| Body fat % optional entry and trend chart | Medium | Medium | Me |
| Firestore schema: userMetrics collection | High | Small | Backend |
| Recalculate TDEE when weight changes | Medium | Small | Backend |

## Phase 3  — Eat Smart Screen (Pillar 3)  [New]

| Task | Priority | Effort | Screen |
| --- | --- | --- | --- |
| Create Eat screen scaffold with remaining kcal banner | Critical | Small | Eat |
| Set up Google Places API or Yelp Fusion API | Critical | Medium | Backend |
| Restaurant cards: name, distance, kcal estimate | High | Medium | Eat |
| 'Open in Maps' deep link for each restaurant | High | Small | Eat |
| Ready-to-eat cards from foods database | High | Small | Eat |
| Filter chips: Under 400 kcal, High Protein, Low Carb | Medium | Medium | Eat |
| One-tap log from Eat screen to food diary | Medium | Small | Eat |
| Request location permission (iOS + web) | High | Small | Eat |

## Phase 4  — Move Nearby Screen (Pillar 4)  [New]

| Task | Priority | Effort | Screen |
| --- | --- | --- | --- |
| Create Move screen scaffold with calorie goal banner | Critical | Small | Move |
| Google Places Nearby Search: gyms, parks, trails | Critical | Medium | Move |
| Location cards: name, type, distance, hours | High | Medium | Move |
| Activity picker: type + duration → kcal burn | High | Medium | Move |
| Calorie burn auto-calculation (MET values) | High | Small | Move |
| Log activity directly from Move screen | High | Small | Move |
| Map view with location pins (Google Maps embed) | Medium | Large | Move |

# 5. APIs & Integrations Needed

| API | Used For | Cost Model | Priority |
| --- | --- | --- | --- |
| Google Places API | Nearby restaurants + activity locations | $17 / 1,000 requests; $200/mo free tier | Critical |
| Yelp Fusion API | Restaurant suggestions (alternative to Google) | Free up to 500 calls/day | High |
| USDA FoodData Central | Ready-to-eat food nutrition data | Free (already integrated) | Critical |
| Geolocation API | User location for Eat & Move screens | Free (browser built-in) | Critical |
| Anthropic Claude | AI food scan (already integrated) | Pay per token (already in prod) | Critical |

# 6. What Makes It Fun

Simplicity alone is not enough. The app needs to feel rewarding. Here are small moments of delight to build in:

| Moment | How it feels |
| --- | --- |
| Scanning a meal | Instant recognition with a confidence score. Feels like magic. 'Banana, 105 kcal, 97% confident.' |
| Hitting your calorie goal | The net calorie bar turns fully green. A subtle animation + short message: 'Great day, Ming!' |
| Seeing your weight trend | A gentle downward line over 30 days. Concrete proof that logging is working. |
| Opening Eat screen | Personalised: 'You have 480 kcal left. These restaurants are nearby and fit your budget.' |
| Logging a workout | The burned calories counter ticks up and the net bar shifts green. Instant visual reward. |

Stride v2.0 Simplification Plan  |  Prepared April 2026  |  stride-app-rosy.vercel.app